# SiteGuard — Phase Roadmap

Sep 26, 2026 · @Rahul Sharma

4 of 7 phases are built and tested; Phase 4 is done but not yet committed, and Phases 5–7 remain.

SiteGuard is an internal monitor for client websites (uptime, speed, SEO, SSL, domain, forms). It alerts by email (Brevo), Telegram and in-app, and runs self-hosted on one free Oracle Cloud VM.

| Phase | Scope | Status |
| --- | --- | --- |
| 1 | Foundation: monorepo, MongoDB models, auth, dashboard shell | Done (committed) |
| 2 | Site management, uptime + content checks, scheduler, dashboard | Done (committed) |
| 3 | Incident engine, email / Telegram / in-app alerts, preview mode, watchdog | Done (committed) |
| 4 | PageSpeed, SSL, domain expiry, DNS, on-page SEO | Done (tests pass, not committed yet) |
| 5 | Broken links, contact form, browser health, security headers | Not started |
| 6 | Daily reports, long-term history rollups, backups | Not started |
| 7 | Production deployment and go-live | Not started |

## Completed phases

### Phase 1 — Foundation

- pnpm monorepo: Next.js 16 web app, separate worker process, shared packages

- MongoDB 8 replica set (time-series results, change streams); dev database runs locally with no Docker

- Sign-in with Better Auth, invite-only users, admin/member roles, dashboard shell

- Health endpoint /api/health (database + worker heartbeat)

### Phase 2 — Sites, uptime and content

- Add / edit / pause / delete sites; bulk CSV import with preview

- Uptime check every 5 min: real GET, redirect chain, 30 s timeout, exact failure reason

- Bot protection (Cloudflare, Sucuri, Wordfence…) reported as BLOCKED, never as down

- Content check every 30 min: required keyword, hack/spam words, page-size change

- Scheduler with restart-safe job claiming; a failure is re-checked twice before "down"

- Dashboard: sites list with filters, response-time chart, uptime % (24 h / 7 d / 30 d), 30-day status bar, Run check now

### Phase 3 — Incidents and alerts

- Incidents open after confirmed failures and resolve after 2 OK runs; escalation, reminders every 2 h, flap detection, maintenance windows

- Channels: Brevo email, Telegram, in-app notification bell (live)

- Preview mode (default): nothing is sent; every message is viewable at /dev/emails and /dev/telegram

- Grouping (5+ alerts in 10 min = one email) and a Brevo quota guard (250/day)

- Watchdog: the web app raises a critical alert if the worker stops

### Phase 4 — Speed, SSL, domain, DNS, SEO

- PageSpeed: mobile + desktop scores and Core Web Vitals every 12 h. Works without an API key; a rate limit is saved as "Skipped – rate limited", never a failure. Alerts use the median of the last 3 runs and need 2 low runs in a row.

- SSL: expiry, hostname mismatch, missing intermediate certificate; apex and www both checked.

- Domain expiry: registrable domain via the Public Suffix List, RDAP with WHOIS fallback, registrar + expiry date, cached per domain. Platform subdomains (vercel.app, github.io…) show "Managed by platform".

- DNS: records compared as sets, Cloudflare- and CNAME-aware, "Accept this change" button, DNS-over-HTTPS fallback.

- On-page SEO: noindex in the meta tag and the X-Robots-Tag header, robots.txt blocking all, canonical to another domain, sitemap checks; shown as a checklist with fix hints.

- New site tabs with score history and Core Web Vitals charts; 166 automated tests pass.

## Remaining phases

The outline below comes from what the code already reserves (check types, settings and "Phase N" badges); details get confirmed before each phase starts.

### Phase 5 — Browser-based and deeper checks

- Broken links: crawl up to 50 pages per site (weekly); report broken internal links and images and redirect chains.

- Contact form: open the form page in a real browser (Playwright) and confirm it renders. Optional test submission with [SITEGUARD-TEST] data, off by default because it emails the client.

- Browser health: headless Chromium catches JavaScript errors and failed resource loads, and saves a screenshot (last 7 kept).

- Security headers: HSTS, Content-Security-Policy, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy, mixed content (weekly).

- New Forms, Security and Screenshots tabs; browser jobs run one at a time to protect the small VM.

### Phase 6 — Reports, history, backups

- Morning (09:00) and night (21:00) reports by email, Telegram and in-app, with "changes since last report"

- Hourly uptime rollups kept for 1 year (raw results expire after 30 days); 90-day status history

- Database backups with retention and a tested restore

### Phase 7 — Production and go-live

- Deploy on the Oracle Cloud Always Free ARM VM with Docker; Caddy for automatic HTTPS

- Production MongoDB with authentication, strong passwords, internal network only

- Monitoring SiteGuard itself: UptimeRobot / Healthchecks.io on /api/health plus the worker heartbeat ping

- Final go-live checklist and full deployment guide

## Open items

- ☐ Check the Phase 4 tabs (Performance, SEO, SSL, Domain & DNS) in the browser

- ☐ Commit Phase 4

- ☐ Create a Google PageSpeed API key — without it every PageSpeed run is skipped (keyless quota is 0)

- ☐ Decide on the demo test-target sites: free port 3000 or re-seed them for port 3001

- ☐ Send any extra requirements for Phase 5

Accounts and keys needed only at go-live (steps in docs/GO-LIVE-CHECKLIST.md):

| Item | Needed for | Env variable |
| --- | --- | --- |
| Oracle Cloud Always Free VM | Hosting (Phase 7) | — |
| DNS A record for the dashboard subdomain | HTTPS dashboard | APP_DOMAIN |
| Brevo account, verified sender domain, API key, authorized server IP | Email alerts | BREVO_API_KEY |
| Telegram bot + chat IDs | Telegram alerts | TELEGRAM_BOT_TOKEN, TELEGRAM_CHAT_ID |
| Google PageSpeed Insights API key | PageSpeed scores | PSI_API_KEY |
| Healthchecks.io / UptimeRobot | Monitoring SiteGuard itself | HEARTBEAT_PING_URL |